# ADL Console iOS

# System Design & Launch Readiness Audit

| STATUS Audit complete · Public launch: NO-GO |  | OWNER African Data Layer product & mobile |  | LAST UPDATED July 22, 2026 |
| --- | --- | --- | --- | --- |

| Authors | Codex — mobile architecture, App Store, and product-owner audit |
| --- | --- |
| Reviewers | Mobile lead · Backend lead · Product owner · Design/ASO · QA/Release |
| Related docs | ios-console/README.md · ios-console/RELEASE.md · Bead africandatalayer-9h9 |
| Scope | Native SwiftUI app in /ios-console; source, configuration, tests, local persistence, and App Store launch posture. |

# 1. Executive decision

RECOMMENDATION — NO-GO FOR PUBLIC APP STORE OR EXTERNAL FIELD PILOT The native foundation is credible and the automated test baseline is unusually strong, but the current capture and offline guarantees are not yet trustworthy enough for production field evidence. Permit internal TestFlight use only with non-production/demo data while the three P0 integrity items are resolved.

| Lens | Assessment | What drives the rating |
| --- | --- | --- |
| Native architecture | 7 / 10 | SwiftUI + local packages, typed API seams, role matrix, actor queue. |
| Offline/data integrity | 4 / 10 | Queue persists, but may silently discard records/evidence and lacks autonomous recovery. |
| Security & privacy | 6 / 10 | Cookie auth and privacy manifest exist; session/error policy and data-at-rest controls need definition. |
| Performance & energy | 5 / 10 | Image/map care is visible; no measured budgets and singleton map/media persistence remain risks. |
| Testability | 8 / 10 | 349 automated tests passed; missing UI, live-backend, resilience, and performance gates. |
| App Store operations | 4 / 10 | Greenlight passes; distribution, assets, demo org, source-of-truth, and rollout operations remain open. |
| Product operations | 3 / 10 | No product telemetry, release dashboard, feature flags, or conversion baseline. |

The numeric ratings are expert audit judgments, not measured telemetry. They are intended to prioritize owner decisions, not to imply statistical precision.

## Evidence snapshot

| Check | Result | Interpretation |
| --- | --- | --- |
| iOS simulator suite | 122 passed · 0 failed | App state, view models, auth seams, role routing, and core screens compile and behave under unit tests. |
| ConsoleCore package | 227 passed · 0 failed | Models, API contracts, forms, validation, idempotency, and queue semantics have strong unit coverage. |
| Greenlight preflight | GREENLIT | Static App Store scan is clean; this does not prove runtime flows, launch operations, or durability. |
| Knowledge-graph impact | Medium risk · broad state blast radius | AppState/auth changes affect many views; integration coverage matters despite local unit strength. |
| CI / archive / TestFlight | Not evidenced | No ios-console CI workflow or validated archive/upload was found in the repository. |

# 2. Product boundary and owner thesis

ADL Console is currently one role-driven binary spanning field capture, map exploration, review, projects/schema management, membership, and organization settings. That can be the right product shape because the same trusted record moves between collector and reviewer workflows. The cost is that the app must meet the harshest field constraints even when an admin feature is online-only.

OWNER THESIS Keep one binary for now, but define the collector workflow as the reliability floor: map, capture, evidence, pending work, and recovery must remain usable under intermittent connectivity. Admin/reviewer features may degrade to read-only or offline-unavailable states, never to misleading success states.

## Goals and non-goals

| Goals | Non-goals for the next release |
| --- | --- |
| Zero silent loss of captured records or evidence. | Full web-console parity on every administration surface. |
| Cold-start offline access to an authorized cached workspace. | Complex multi-device conflict merging beyond idempotent record creation. |
| Truthful, actionable sync/connectivity state. | Third-party advertising or behavioral tracking SDKs. |
| App Review-ready demo path and deterministic release configuration. | Premature split into separate collector and admin apps. |
| Measured startup, memory, energy, crash, and sync reliability. | Public-search growth before distribution strategy is decided. |

## Current strengths worth preserving

•  Native SwiftUI navigation and role-derived access rules are easy to reason about and thoroughly tested.

•  ConsoleCore separates models, API, state, and form logic from the application target; transports are injectable.

•  Record creation uses a stable idempotency key and an actor, preventing in-process queue races.

•  Purpose strings, a privacy manifest, English/French product copy, reduced-motion awareness, and explicit accessibility labels show good platform intent.

•  Image downsampling, bounded caches, evidence compression, and a warm map path show awareness of mobile constraints.

# 3. Current architecture

| Layer | Current responsibility | Assessment |
| --- | --- | --- |
| SwiftUI app shell | RootView owns launch, onboarding, notification authorization, session restore, and shell selection. | Works, but mixes lifecycle, policy, permission, and presentation responsibilities. |
| AppState | Owns session, organizations, role, language, route, API factories, and queue. | Clear central model; broad change radius and no cached workspace boundary. |
| Feature view models | Load and mutate map, capture, review, members, projects, schema, settings. | Strong injected API seams; lifecycle/retry ownership is fragmented. |
| ConsoleCore | Typed models, route/access policy, API client, schema forms, record queue. | Best architectural asset; should become the home of durable repositories and sync contracts. |
| Persistence | One atomically rewritten JSON array in Application Support; photos encoded inside drafts. | Simple and testable, but poorly suited to large media, partial recovery, or forensic inspection. |
| Networking | Production URL wired at @main; URLSession-based cookie auth and typed platform calls. | Functional, but environment, timeout, reachability, metrics, and failure policy are implicit. |
| Platform services | CoreLocation, image picker, local notifications, MapKit tile overlay, caches. | Appropriate native APIs; permission timing and lifecycle ownership need tightening. |

## Current request lifecycle

| Step | Today | Failure consequence |
| --- | --- | --- |
| 1. Launch | Restore cookie session, then fetch organizations. | Network failure is indistinguishable from signed-out; no cold-start offline workspace. |
| 2. Capture | Load published schema, enter fields, capture GPS and evidence photos. | Schema photo control can create a token without acquiring media. |
| 3. Persist | Encode full draft to queue JSON with stable idempotency key. | Whole-file rewrites scale with embedded media; file protection/backup behavior is unspecified. |
| 4. Submit | Immediately call queue.sync after enqueue. | Existing queued work has no reachability, foreground, or background sync trigger. |
| 5. Retry | Exponential backoff to 30 seconds, max six retries, 72-hour age cap. | Permanent/max-age/max-retry items are removed without a durable recovery ledger. |
| 6. Inform | Show pending count; shell always renders Connected. | Operators cannot distinguish queued, blocked, offline, authenticating, or server-failed states. |

# 4. Findings and launch blockers

| Priority | Finding | Why it matters | Evidence |
| --- | --- | --- | --- |
| P0 | Schema photo field is not real capture | The control writes a generated field-photo token and reports attachment without media. This can create false evidence and invalid records. | CaptureFieldControl.swift:245 · bead c1l |
| P0 | Queue can silently discard work | Stale items, permanent errors, and retries beyond six are removed. There is no dead-letter record, export, or user-confirmed discard. | RecordQueue.swift:127–128, 228–265 · bead c0k |
| P0 | Offline promise breaks on cold start | Session and organization bootstrap require the network; the shell still claims Connected and queued records are not retried on connectivity/foreground. | AppState.swift:235–309; ConsoleShellView.swift:212 · bead 60t |
| P1 | Release source of truth has drifted | Production auth is wired, yet README, RELEASE, PrivacyInfo comments, and AppState comments describe future/stub auth. project.yml omits the team stored in the generated project. | README.md:66; project.yml; pbxproj:684/715 · bead 61m |
| P1 | Permission request lacks context | Notification authorization is requested at launch when enabled by default, before a user sees the value. Apple recommends contextual permission requests. | RootView.swift:38 |
| P1 | No measurable release operations | No CI, UI tests, live auth/sync smoke, MetricKit/OSLog program, or startup/memory/energy budget was found. | Repository audit · bead x0p |
| P1 | Store strategy and assets are unresolved | The binary is universal iPhone+iPad, login-gated, and B2B, but has no committed localized product-page asset system or distribution decision. | project.yml:23; RELEASE.md §6 · bead crw |
| P2 | Lifecycle and scale hot spots | Singleton MKMapView is retained indefinitely; image decode can inflate full source; location request has no implemented timeout; RootView is over-broad. | Map/Image/Location/RootView audit |

Important policy nuance In-app account deletion is not an App Review blocker while account provisioning remains external and the app does not create accounts. If account creation is added, Guideline 5.1.1 requires in-app deletion. Sign in with Apple is likewise not required for the current first-party business-account login model. Re-check both assumptions before submission.

# 5. Proposed architecture

| SwiftUI role surfaces | → | Feature coordinators | → | Repositories + AppEnvironment |
| --- | --- | --- | --- | --- |
| Capture / Map Review / Admin |  | Session · Workspace Capture · Review |  | Typed API · Auth Telemetry |
|  |  | ↓ |  | ↓ |
| Protected media files | ← | SyncEngine actor | → | ADL Platform API |
| SQLite/SwiftData record ledger | ← | Reachability + lifecycle triggers |  | OSLog · MetricKit App Store analytics |

Figure 1. Recommended native system boundary and durable capture path.

| Component | Responsibility | Primary storage | Failure behavior |
| --- | --- | --- | --- |
| AppEnvironment | Inject endpoint, build channel, feature flags, timeout and privacy policy. | xcconfig / signed build settings | Fail build or show maintenance; never silently target production from Debug. |
| SessionRepository | Own Auth.js session state and distinguish unauthenticated, offline, expired, and server-failed states. | Cookie store + minimal protected cache | Use cached authorization only within policy; fail closed for privileged mutations. |
| WorkspaceRepository | Cache org membership, role, published schema, and map/capture bootstrap data. | Versioned SQLite/SwiftData snapshot | Serve labeled stale/read-only state; refresh on foreground/connectivity. |
| CaptureMediaStore | Store evidence as files, checksums, MIME, dimensions, and upload status. | Protected app-support files | Never delete media until record is acknowledged or user explicitly discards it. |
| RecordLedger | Durable state machine: draft → pending → uploading → retrying/blocked → acknowledged. | SQLite/SwiftData | Transactional updates; terminal failures remain visible and recoverable. |
| SyncEngine actor | Serialize due work, honor idempotency, schedule lifecycle triggers, classify failures, publish truthful state. | RecordLedger + NWPathMonitor | Bounded retries; blocked/dead-letter state; manual and automatic resume. |
| Telemetry | Privacy-safe logs, signposts, MetricKit diagnostics, release metrics and alerts. | Unified logging + App Store Connect | Never log field values, coordinates, photos, cookies, or credentials. |

## Design invariants

•  Persistence precedes network side effects: a capture is durable before the first upload attempt.

•  A record or media file is deleted only after server acknowledgement or an explicit, confirmed user discard.

•  Every retry reuses the original idempotency key and records its attempt outcome.

•  Connectivity labels describe observed state: Offline, Connecting, Pending, Syncing, Blocked, or Up to date—never a cosmetic Connected.

•  Cached role/schema versions are carried with the draft so later server changes cannot reinterpret the evidence silently.

•  Privileged review/admin mutations fail closed when authorization cannot be refreshed; collector capture may continue offline within a bounded cached-session policy.

# 6. Durable capture lifecycle and data contract

| Phase | Required action | Durable output / telemetry |
| --- | --- | --- |
| Authorize | Resolve active member, org, role, and cached-session policy. | workspace_id, user_id, role_version; auth outcome without PII. |
| Load schema | Select a published schema version and retain its identifier/hash. | schema_version_id and captured-at timestamp. |
| Acquire evidence | Validate actual photo/GPS payload, permission state, size, and minimum evidence rules. | Media file + checksum + accuracy/timestamp; never a fabricated reference. |
| Commit locally | Write record metadata and media references transactionally before submission. | record_local_id, idempotency_key, state=pending. |
| Schedule | Trigger immediately when reachable and on foreground/connectivity/background opportunity. | next_attempt_at, attempt_count, reason. |
| Upload | Upload media/record under bounded timeouts and stable idempotency. | HTTP class, server record id, latency; redact payload. |
| Resolve | Acknowledge, retry, or move to blocked state with a user action. | acknowledged_at or recoverable failure reason. |

## Minimum durable record contract

| Field | Type | Required | Purpose |
| --- | --- | --- | --- |
| local_id | UUID | Yes | Stable local identity for UI, audit, and recovery. |
| idempotency_key | UUID/string | Yes | Stable server deduplication key across all retries. |
| workspace_context | Object | Yes | Organization, role, project, record type, and schema version/hash. |
| captured_at | RFC 3339 | Yes | Original observation time, independent of upload time. |
| field_values | Versioned object | Yes | Validated values exactly as understood at capture time. |
| media | Array | Conditional | Protected file URL, checksum, MIME, bytes, dimensions, state; no embedded data URL in the ledger. |
| gps | Object | Conditional | Coordinates, accuracy, timestamp, source/permission precision. |
| sync_state | Enum + attempts | Yes | Pending, uploading, retrying, blocked, acknowledged; last classified error and next attempt. |

# 7. Consistency, security, privacy, and mobile constraints

| Scenario | Expected behavior | Reasoning |
| --- | --- | --- |
| Duplicate/replayed submit | Return the original server result or a stable duplicate-success response. | Field networks drop responses; retry must not create duplicate infrastructure records. |
| Schema changes while offline | Submit against captured schema version; block for explicit migration if server rejects it. | Silent reinterpretation would corrupt evidence semantics. |
| Auth cannot refresh | Allow bounded local capture if cached authorization is valid; block privileged mutations; label state. | Balances field continuity with tenant security. |
| Media upload partially succeeds | Retain local file and upload ledger; retry only missing parts. | Avoid repeated compression and whole-queue rewrites. |
| Permanent server validation error | Move record to blocked; show field-level cause and recovery path. | The current delete-on-permanent-error behavior is unacceptable for field evidence. |
| Queue/storage corruption | Quarantine bad row/file, retain recoverable artifacts, surface diagnostic ID. | One malformed draft must not strand or erase the entire queue. |

## Security and privacy controls

•  Do not persist passwords. Centralize cookie/session behavior, CSRF handling, and sign-out invalidation; distinguish offline from unauthenticated instead of swallowing every restore error.

•  Apply iOS file protection to the record ledger and evidence files; exclude reconstructible caches from backup; define evidence retention and deletion with the platform privacy policy.

•  Use PHPicker/PhotosPicker where possible to minimize broad library permission. Keep location when-in-use and offer a documented fallback where business rules permit.

•  Request notification permission only after an explicit user action or after demonstrating the sync-alert value. Local operational notifications should be optional and low-noise.

•  Log identifiers and error classes, not field content, coordinates, photos, cookies, email addresses, or access tokens.

•  Keep App Store privacy answers, PrivacyInfo.xcprivacy, in-app policy links, backend retention, and analytics SDK inventory in one release checklist.

## Proposed mobile budgets — measure before external beta

| Budget | Target | Gate |
| --- | --- | --- |
| Cold launch | p50 < 2 s; p95 < 3 s to actionable cached shell | Measured on supported mid-range/oldest device and constrained network. |
| Memory | Typical active footprint < 100 MB; no unbounded map/image growth | Profile capture → map → review loop and memory warnings. |
| Energy | < 5% battery/hour for active field session | Measure GPS, map tiles, camera, image compression, and sync. |
| Reliability | > 99.5% crash-free sessions; zero known data-loss defects | MetricKit/TestFlight diagnostics and lossless queue chaos tests. |
| Sync | 95% of pending records acknowledged within 5 min of restored connectivity | End-to-end telemetry; blocked records excluded and surfaced. |
| Accessibility | No critical VoiceOver, Dynamic Type, contrast, or 44-point target failures | Automated audit + device walkthrough EN/FR. |

# 8. Operational readiness and release gates

| Signal | SLO / alert | Owner | Launch gate |
| --- | --- | --- | --- |
| Record integrity | 0 silent discards; 100% terminal records recoverable or user-deleted | Mobile + Product | Required |
| Sync reliability | ≥95% within 5 min after reconnect; blocked count visible | Mobile + Backend | Required |
| Auth availability | Offline vs expired vs server failure distinguished; demo login continuously valid | Backend + Release | Required |
| Crash/hang | >99.5% crash-free; zero launch blockers; MetricKit triage owner | Mobile + QA | Required |
| Performance/energy | Budgets in §7 met on oldest supported device | Mobile | Required external beta |
| Configuration drift | XcodeGen regeneration produces no unexpected diff | Release engineering | Required |
| Store compliance | Greenlight + archive validation + review account smoke pass | Release + Product | Required |
| Conversion | Baseline impressions → product-page views → downloads | Product + Growth | Recommended public only |

## Test pyramid to add

•  Retain the 349 unit tests as the fast contract layer; add fixtures for corrupted storage, max media payload, clock jumps, and migration compatibility.

•  Add integration tests against a real staging Auth.js/backend contract for login, session expiry, schema drift, idempotent replay, 4xx blocked recovery, and media upload.

•  Add UI tests for onboarding, permission denial, cold-start offline capture, pending/blocked recovery, role navigation, EN/FR, VoiceOver labels, and Dynamic Type.

•  Add performance tests for launch, scrolling/map pin density, image decode/compression, queue size 75, and repeated org/role changes.

•  Run simulator tests and ConsoleCore tests in CI; generate the Xcode project and fail on drift; archive/validate the Release candidate before external TestFlight.

Rollout constraint Internal TestFlight → 5–10 trained contributors on a demo organization → one limited real project with support on-call → wider field rollout. Promotion requires zero silent-loss defects, recovery drill success, truthful sync telemetry, review-account smoke, and an exercised rollback/build-disable procedure.

# 9. App Store and distribution strategy

RECOMMENDED PILOT DISTRIBUTION — TESTFLIGHT, THEN UNLISTED The invite-only, login-gated B2B audience—including contributors on unmanaged personal devices—fits an Unlisted App better than public-search distribution. Unlisted apps still pass App Review and are accessible to anyone with the link, so server-side authorization remains mandatory. Choose Custom App distribution instead if each customer manages deployment through Apple Business Manager.

| Option | Use when | Tradeoff | Owner decision |
| --- | --- | --- | --- |
| TestFlight | Prerelease usability, resilience, and review preparation | Not a production distribution channel; significant builds still face beta review. | Use now |
| Unlisted App | Limited audiences across managed and unmanaged devices via direct link | No search/category discovery; link can be forwarded; app must be final and reviewed. | Recommended pilot |
| Custom App | Named customer organizations use Apple Business Manager/MDM | Procurement/admin overhead; not ideal for loosely managed field contributors. | Use for managed enterprise contracts |
| Public App Store | Search discovery and self-serve acquisition are strategic | Highest metadata/conversion burden; positioning must explain invite-only access truthfully. | Defer until growth case exists |

## If public distribution is chosen

| Element | Recommended baseline |
| --- | --- |
| Name (22/30) | ADL Console: Field Ops |
| Subtitle (28/30) | Capture, review and map data |
| Primary / secondary | Business / Productivity |
| Keywords | field data,infrastructure,mapping,audit,review,offline,Africa,operations,GIS |
| Core promise | Capture trustworthy infrastructure observations, preserve evidence offline, and move verified work from field to review. |
| Localization | Native UI and metadata in English and French; use String Catalogs rather than comment-as-translation patterns. |
| Measurement | App Store Connect acquisition/conversion baseline first; Product Page Optimization only after enough first-time downloads. |

## Screenshot story — only after P0 behavior is real

| Frame | Message | Proof shown |
| --- | --- | --- |
| 1 | See the next useful field action | Map-native overview, assignment/project context, high-contrast CTA. |
| 2 | Capture evidence even when coverage drops | Actual offline state, schema form, GPS/photo evidence—not a simulated Connected label. |
| 3 | Never lose pending work | Pending/retrying/blocked ledger with recovery controls. |
| 4 | Review with confidence | Evidence, quality signals, approve/reject workflow. |
| 5 | Run one trusted workspace | Projects, schemas, role-based membership, organization identity. |
| 6 | Work in English or French | Genuinely localized interface and operational accessibility. |

Do not claim real-time, lossless offline, or production-ready field capture until the corresponding release gates pass. Apple requires screenshots, previews, description, privacy information, and review notes to accurately reflect the core experience.

# 10. Decision roadmap

| Milestone | Deliverable | Exit criteria |
| --- | --- | --- |
| M0 · Integrity | Real schema-photo capture; durable blocked/dead-letter state; truthful connectivity; remove stale auth/release claims. | P0 tests pass; chaos test proves no silent loss; shell state matches network/server reality. |
| M1 · Offline foundation | Workspace snapshot, protected media store, record ledger, lifecycle-driven SyncEngine, environment injection. | Cold-start offline capture works; reconnect sync meets idempotency and recovery tests. |
| M2 · Release system | CI, live backend smoke, MetricKit/OSLog, performance/accessibility budgets, deterministic archive config. | 349+ tests green in CI; archive validates; budgets pass on oldest supported device. |
| M3 · Internal pilot | Demo org + internal TestFlight with trained contributors and support playbook. | No Sev-1/2 integrity defects; recovery drill and rollback exercised; privacy/support links final. |
| M4 · Distribution | Unlisted or Custom App submission; localized truthful product page and review notes. | App Review passes; reviewer completes seeded capture/review flow; owner signs rollout gate. |

## Owner decisions required

| Decision | Recommendation | Deadline / consequence |
| --- | --- | --- |
| Distribution | TestFlight now; Unlisted for pilot unless managed-enterprise procurement requires Custom App. | Before App Store Connect record strategy and screenshot production. |
| Product identity | Position as field data operations, not a generic admin console; collector reliability is the promise. | Before naming/subtitle and external stakeholder demos. |
| Offline authorization | Define bounded cached-session duration and which roles/actions remain available offline. | Before WorkspaceRepository implementation. |
| Data retention | Never auto-delete failed evidence; define explicit retention/export/discard policy with privacy owner. | Before RecordLedger migration. |
| iPad scope | Either test/design iPad as a first-class universal target or remove iPad support for v1. | Before screenshots and external TestFlight. |
| Account lifecycle | Keep provisioning external for v1; if sign-up ships, add in-app deletion before submission. | Before scope freeze. |

Decision requested Approve M0 and M1 as the next product increment and pause breadth expansion until integrity, cold-start offline behavior, and release truth are measurable. The current codebase is worth continuing; it needs a reliability architecture, not a rewrite.

## Alternatives considered

| Alternative | Why considered | Why not selected |
| --- | --- | --- |
| Ship current build publicly | Tests and static compliance are green. | Runtime evidence semantics and offline loss modes remain unacceptable. |
| Keep JSON queue and add more retries | Minimal code change. | Does not solve media amplification, corruption isolation, dead-letter recovery, or lifecycle triggers. |
| Split collector and console apps now | Narrower personas and store messaging. | Duplicates platform/session/review infrastructure before the shared domain stabilizes. |
| Web wrapper | Fast parity with existing console. | Inferior offline, camera, GPS, energy, accessibility, and map-native behavior for the primary field job. |

# 11. Sources and audit trace

Repository evidence was inspected from the working tree on July 22, 2026. The audit did not modify app source. Key locations:

•  ios-console/ADLConsole/ADLConsoleApp.swift; State/AppState.swift; Shell/RootView.swift; Shell/ConsoleShellView.swift

•  ios-console/ADLConsole/Screens/Capture/CaptureFieldControl.swift and CaptureViewModel.swift

•  ios-console/Packages/ConsoleCore/Sources/ConsoleForms/RecordQueue.swift and RecordQueueStore.swift

•  ios-console/ADLConsole/Auth/NetworkAuthService.swift; ConsoleCore/Sources/ConsoleAPI/PlatformAPIClient.swift

•  ios-console/project.yml; ADLConsole.xcodeproj/project.pbxproj; README.md; RELEASE.md; PrivacyInfo.xcprivacy

•  Beads follow-up: africandatalayer-c1l, c0k, 60t, 61m, x0p, crw (discovered from audit 9h9).

## Apple primary sources consulted

•  App Review Guidelines

•  App Review preparation

•  App Store Connect app information

•  Screenshots and previews

•  Product Page Optimization

•  App Store Connect Analytics

•  Unlisted app distribution

•  Notification permission timing

Apple’s App Review Guidelines are a living document. Re-verify policy assumptions and metadata immediately before submission.

## Verification record

| Artifact / gate | Result |
| --- | --- |
| ADLConsole simulator tests | 122 tests executed; 0 failures; TEST SUCCEEDED. |
| ConsoleCore package tests | 227 tests executed; 0 failures. |
| Greenlight | GREENLIT static preflight from the immediately preceding compliance pass. |
| Document | Generated from the retained System Design reference; rendered to images and visually inspected before handoff. |

Use footnotes for definitions, assumptions, or terms that need precision without interrupting the main narrative.